|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| User Story | Task | Hours | Name | Status |
| As a potential member, I want to be able to create an account so that I can access the platform | Code a log in page | 4 | Alisher Urazbayev | To be completed |
| Create a page for sign up new users | 6 | Alisher Urazbayev | To be completed |
| Create a database to store user’s username and password | 6 | Alisher Urazbayev | To be completed |
| As a registered member, I want to able to easily design my profile page and share profile | Create a profile page mockup | 6-8 | Yevhenii Zalizniak | To be completed |
| Code necessary tools for designing profile page | 12-16 | Yevhenii Zalizniak | To be completed |
| Code back-end of profile page | 10 | Yevhenii Zalizniak | To be competed |
| As an administrator , I want to be able to log in by an administrator account | Create an admin page | 6-8 | Emmanuel Sogelola | To be competed |
| Code all necessary functions for admin page | 12 | Emmanuel Sogelola | To be completed |
| Create database to store admin data | 10 | Emmanuel Sogelola | To be completed |